GoDrive Rental: Final Project Report

A Web-Based Vehicle Rental Platform for the Nepali Market

Priyanshu Khanal, Shobhit Devkota, Sanjiv Dahal, Sandhya

Model Institute of Technology

Project Manager: Sandhya Paudel

August 15, 2026

Abstract

GoDrive Rental is a web-based vehicle rental platform developed to modernize the vehicle rental process in Nepal by replacing informal, phone-based coordination with a transparent, self-service online system. This report presents the complete project documentation for GoDrive Rental, consolidating the Project Charter, Statement of Work, stakeholder and business analyses, budget, and procurement plan into a single final submission. The project followed an Agile approach across five phases: Planning, Core Build, Payments and Admin, Polish and Content, and Deployment and Handover, and was completed within the planned academic timeline of 6 July 2026 to 15 August 2026. The platform enables customers to search, compare, and book vehicles online, pay a 5% advance through eSewa, and allows staff to manage bookings through a dedicated admin dashboard. All planned deliverables, defined in the Statement of Work, were completed and verified against the project's acceptance criteria. This report documents the project's objectives, scope, stakeholder landscape, risk management approach, budget, procurement strategy, and overall business rationale.

Table of Contents

Abstract	2

1. Introduction	4

1.1 Project Background	4

1.2 Business Need and Purpose	4

1.3 Executive Summary	4

2. Project Charter	6

2.1 General Project Information	6

2.2 Objectives	6

2.3 Scope	7

2.4 Assumptions and Constraints	7

2.5 Milestones and Schedule	7

2.6 Budget and Resources (Charter Summary)	7

2.7 Key Risks	8

2.8 Success Criteria	8

2.9 Approval	8

3. Statement of Work	9

3.1 Project Overview	9

3.2 Project Objectives	9

3.3 Project Scope	9

3.4 Deliverables	10

3.5 Project Timeline and Milestones	12

3.6 Roles and Responsibilities	12

3.7 Acceptance Criteria	12

3.8 Assumptions and Constraints	13

3.9 Approval	14

4. Stakeholder Analysis	15

4.1 PACT Analysis (Project Perspective)	15

4.2 Impact of People	15

4.3 Stakeholder Power/Interest Mapping	16

Power/Interest Grid	16

4.4 Stakeholder Register	17

5. SWOT Analysis	18

5.1 Project/Technical Perspective	18

Strengths	18

Weaknesses	18

Opportunities	18

Threats	19

5.2 Business Perspective	19

Strengths	19

Weaknesses	19

Opportunities	20

Threats	20

6. Business Environment Analysis	21

6.1 PACT Analysis (Business Perspective)	21

6.2 PEST Analysis	22

7. Risk Management	23

7.1 Known Risks	23

7.2 Unknown Risks	24

8. Budget and Financial Analysis	25

8.1 Direct Costs	25

8.2 Indirect Costs	25

8.3 Revenue Streams (Estimated Monthly)	26

8.4 Monthly Expenditure	26

8.5 Benefits Realization	26

9. Procurement Plan	27

9.1 Purpose and Objectives	27

9.2 Scope of Procurement	27

9.3 Procurement Items	28

9.4 Procurement Methods	29

9.5 Vendor Selection Criteria	30

9.6 Procurement Timeline	31

9.7 Roles and Responsibilities	32

9.8 Risk Considerations	32

10. Project Closure and Conclusion	33

10.1 Completion Summary	33

10.2 Outcomes Against Objectives	33

10.3 Recommendations for Future Phases	34

10.4 Closing Statement	34

# 1. Introduction

## 1.1 Project Background

Vehicle rental in Nepal has historically been conducted through phone calls, personal contacts, and roadside agencies, leaving customers without an easy way to check real-time vehicle availability, compare pricing, or confirm a booking without direct back-and-forth communication. GoDrive Rental was initiated to replace this informal, offline process with a simple, transparent, and trustworthy online system that connects renters directly with vehicle owners and small rental agencies.

## 1.2 Business Need and Purpose

The project addresses a clear gap in the Nepali rental market: the absence of a self-service platform offering transparent pricing, live vehicle availability, and a straightforward online booking and payment flow. By digitizing the rental process, GoDrive Rental reduces the friction, uncertainty, and inefficiency associated with the traditional phone-based model, while giving vehicle owners and small rental businesses an accessible channel to list vehicles and manage bookings.

## 1.3 Executive Summary

GoDrive Rental is a web-based platform that modernizes how vehicles are rented in Nepal. The platform allows customers to browse available vehicles, book them online for a chosen date range with either self-drive or driver-included pricing, and secure the booking with a 5% advance payment through eSewa. A staff-only admin dashboard allows the business team to verify and manage bookings without requiring direct database access. The project was authorized under an Agile Project Charter that confirmed agreement on purpose, scope, and success measures among all stakeholders, and it granted the Project Manager, Sandhya Paudel, the authority to allocate resources and make day-to-day execution decisions within the defined scope. The project was carried out by a student development team under the sponsorship of the Model Institute of Technology, with Priyanshu Khanal, Shobhit Devkota, and Sanjiv Dahal serving as project champions.

# 2. Project Charter

The Agile Project Charter formally authorized the GoDrive Rental project team to move from planning into active development. It confirmed agreement on the project's purpose, scope, and success measures among all listed stakeholders, and granted the Project Manager authority to allocate resources and make day-to-day execution decisions within the defined scope.

## 2.1 General Project Information

| Field | Detail |
| --- | --- |
| Project Name | GoDrive Rental |
| Project Champions | Priyanshu Khanal, Shobhit Devkota, Sanjiv Dahal |
| Project Sponsor | Model Institute of Technology |
| Project Manager | Sandhya Paudel |
| Stakeholders | Project Owner, Development Team, Vehicle Owners & Rental Agencies, Renters, Mentor/Advisor |
| Expected Start Date | 6 July 2026 |
| Expected Completion Date | 15 August 2026 |

## 2.2 Objectives

- Build an online platform where users can search, compare, and book rental vehicles in Nepal.

- Give vehicle owners and small rental businesses an easy way to list vehicles and manage bookings online.

- Establish trust between renters and owners through verification, ratings, and transparent pricing.

- Launch a working first version (MVP) by 5 August 2026.

## 2.3 Scope

In Scope (Phase 1 - MVP)

- User registration and login, vehicle listings, search and booking, secure payments, owner dashboard, admin panel, ratings and reviews, notifications, and responsive design.

Out of Scope (Phase 2 - Future)

- Mobile app, live GPS tracking, insurance add-ons, loyalty programs, multi-language support, and driver-included rentals.

## 2.4 Assumptions and Constraints

- Users have internet access and a smartphone or computer.

- Local payment gateways (eSewa, Khalti) can be integrated with the Django backend.

- Vehicle owners are willing to complete a document verification step.

- Limited team size and development time may affect feature delivery speed.

## 2.5 Milestones and Schedule

- Planning & Documentation: 13 July 2026

- Design Phase (UI/UX, database schema): 20 July 2026

- Development Phase: 3 August 2026

- Testing Phase: 8 August 2026

- Launch: 15 August 2026

## 2.6 Budget and Resources (Charter Summary)

- Direct Cost: NPR 78,500

- Indirect Cost: NPR 96,500 (total estimated cost across direct and indirect categories; see Section 8 for the itemized breakdown)

- Revenue Streams: NPR 22,500 (estimated monthly)

- Expenditure: NPR 7,500 (estimated monthly)

## 2.7 Key Risks

- Trust and fraud concerns from new users.

- Low initial supply of vehicle listings (chicken-and-egg problem).

- Payment integration challenges specific to Nepal.

- Double-booking or availability conflicts if not handled carefully.

- Slow adoption without a clear marketing plan.

## 2.8 Success Criteria

- A defined number of registered renters and registered vehicle owners within an agreed timeframe.

- At least a target number of completed bookings per month.

- Average user rating above 4 out of 5.

- No major security or payment failures.

## 2.9 Approval

The Agile Project Charter was reviewed and approved by the Project Owner and the Advisor/Mentor, confirming stakeholder agreement on the project's purpose, scope, and success measures before the start of development.

# 3. Statement of Work

## 3.1 Project Overview

GoDrive Rental is a web-based vehicle rental platform built for the Nepali market, allowing customers to browse available cars, book them online for a chosen date range with either self-drive or driver-included pricing, and pay a 5% advance through eSewa to secure the booking. The platform includes a staff-only admin dashboard for verifying and managing bookings without needing direct database access.

## 3.2 Project Objectives

- Enable customers to search, compare, and book vehicles online without phone-based coordination.

- Provide transparent, automatically calculated pricing based on rental duration and self-drive/driver choice.

- Secure bookings with a partial advance payment, reducing no-shows.

- Give the business team a simple dashboard to verify and manage bookings without technical database access.

- Deliver a fully functional, deployed, and demonstrable web application by the end of the project timeline.

## 3.3 Project Scope

In Scope

- Public pages: Home, About, Contact Us.

- Vehicle catalog with brand/model search and multi-photo detail pages.

- User registration, login, forgot-password (email code), and profile management.

- Booking flow with self-drive/driver pricing and date-conflict prevention.

- eSewa payment integration for the advance payment, with a manual-reference fallback.

- Staff admin dashboard and Django admin panel for managing vehicles, bookings, and payments.

- Deployment to a publicly accessible URL.

Out of Scope

- Native mobile applications (iOS/Android) web-only for this phase.

- Real-time GPS vehicle tracking.

- Multi-language support beyond English.

- Full production eSewa merchant account (sandbox/test credentials used for this deliverable).

- Automated SMS notifications (email only).

## 3.4 Deliverables

| Deliverable | Description |
| --- | --- |
| Public-facing website | Home, About, and Contact Us pages introducing GoDrive Rental and its policies. |
| Vehicle browsing & search | Vehicle listing page with a search bar and top-brand suggestions; individual vehicle detail pages with multi-angle photo carousels. |
| User accounts | Registration (with Nepali phone number validation), login, forgot-password via emailed 6-digit code, and an editable profile with photo upload. |
| Booking system | Self-drive or with-driver selection, live price calculation, date-conflict prevention, and edit/cancel options for unverified bookings. |
| Payment integration | eSewa ePay v2 integration for a 5% advance payment, with a manual-reference fallback if the automated gateway is unavailable. |
| Admin dashboard | Staff-only view of every booking and customer, with confirm/verify/cancel/edit actions and a regular-vs-new customer report. |
| Django admin panel | Full CRUD access to vehicles, brands, bookings, and payments for the development/content team. |
| Responsive design | Mobile-friendly layout using the project's defined color palette across all pages. |
| Deployment | Live deployment on Render.com with a PostgreSQL database. |

3.5 Project Timeline and Milestones

| Phase | Activities | Key Milestone |
| --- | --- | --- |
| Phase 1 - Planning | Requirements gathering, wireframing, color palette and branding decisions, project structure setup. | Approved project plan and Django skeleton repository. |
| Phase 2 - Core Build | Vehicle listing, search, accounts (register/login/profile), and booking form with price calculation. | End-to-end browse-to-booking flow working locally. |
| Phase 3 - Payments & Admin | eSewa integration, admin dashboard, booking verification workflow, vehicle availability logic. | A booking can be paid for and verified by staff. |
| Phase 4 - Polish & Content | Real vehicle photos, branding/banner, forgot-password flow, self-drive/driver pricing, UI refinements. | Feature-complete site ready for review. |
| Phase 5 -Deployment & Handover | Deployment to Render, team onboarding, documentation, final testing. | Live public URL and completed project documentation. |

## 3.6 Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Project Lead / Team Coordinator | Overall accountability for scope, timeline, and final sign-off on deliverables. |
| Backend Developer(s) | Django models, views, booking logic, payment integration, admin dashboard. |
| Frontend Developer(s) | Templates, styling, responsiveness, client-side interactivity (carousels, price calculator). |
| Faculty Advisor / Mentor | Reviews project direction and provides guidance where the team lacks industry experience. |

## 3.7 Acceptance Criteria

The project was accepted as complete once the following criteria were demonstrated:

- A visitor can register an account with a valid Nepali phone number and log in successfully.

- A logged-in user can browse vehicles, search by brand/model, and view full vehicle details with photos.

- A user can submit a booking with valid dates, receive a live price calculation, and be blocked from booking dates that conflict with an existing confirmed booking.

- A user can complete the 5% advance payment via eSewa (or the manual-reference fallback) and see their booking move to “Pending” status.

- A staff account can view, verify, confirm, edit, or cancel any booking from the admin dashboard without needing direct database access.

- Vehicle availability (Available/Booked) updates automatically and correctly based on actual booking status.

- The site loads correctly on both desktop and mobile screen sizes.

- The site is reachable at a public URL with no server errors on the core pages (Home, Vehicles, Booking, Admin Dashboard).

## 3.8 Assumptions and Constraints

Assumptions

- The team had continuous access to free-tier hosting, database, and payment sandbox services throughout development.

- eSewa's sandbox environment remained available for testing, with a manual fallback in place given known sandbox reliability issues.

Constraints

- No project budget only free-tier services were used.

- Development timeline was bounded by the academic course schedule.

- Team members contributed part-time alongside other coursework.

## 3.9 Approval

The Statement of Work was agreed upon by the project stakeholders, including the Project Lead and the Faculty Advisor, formally confirming the scope and deliverables prior to development.

# 4. Stakeholder Analysis

Understanding who is affected by GoDrive Rental, and how, guided decisions about feature priority, communication, and governance throughout the project.

## 4.1 PACT Analysis (Project Perspective)

| Dimension | GoDrive Rental |
| --- | --- |
| People | Customers, vehicle owners, administrators, project team |
| Activities | Search, compare, book, pay, manage vehicles, manage users, review |
| Context | Nepalese rental market, mobile/desktop use, different locations and internet conditions |
| Technologies | Django, frontend technologies, database, eSewa, GitHub, Trello, web hosting |

## 4.2 Impact of People

| People | User Type | Impact on the System |
| --- | --- | --- |
| Customers | Primary Users | Directly use GoDrive Rental to search vehicles, check availability, make bookings, make payments, and provide reviews. Their needs have the greatest impact on the UI/UX, usability, and booking process. |
| Vehicle Owners | Secondary Users | Use the system to add and manage vehicles, set prices, update availability, manage bookings, and view rental information. Their needs impact the owner dashboard and vehicle management features. |
| Administrators | Tertiary Users | Manage and monitor the overall platform, including users, vehicles, bookings, payments, and reviews. Their needs impact system management, security, verification, and monitoring. |
| Project Team | Tertiary Users / System Stakeholders | Develop, maintain, test, and improve the system. They use development and management tools and have an impact on system performance, maintenance, security, and future improvements. |

## 4.3 Stakeholder Power/Interest Mapping

| Stakeholder | Power | Interest | Category | Why? |
| --- | --- | --- | --- | --- |
| Project Team | High | High | Manage Closely | They are directly responsible for planning, developing, testing, and completing the project. |
| Administrators | High | High | Manage Closely | They control users, vehicles, bookings, payments, and reports, so they have significant influence over the system. |
| Vehicle Owners | Medium | High | Keep Informed | They depend on the system to list vehicles, manage bookings, availability, and earnings, but they do not control the overall project. |
| Customers | Low | High | Keep Informed | They regularly use the platform for searching, booking, paying, and reviewing vehicles, but they have limited decision-making power over the project. |

### Power/Interest Grid

|  | High Interest | Low Interest |
| --- | --- | --- |
| High Power | Manage Closely: Project Team, Administrators | Keep Satisfied: Project Sponsor / College Supervisor |
| Low Power | Keep Informed: Customers, Vehicle Owners | Monitor: General Public / Occasional Visitors |

## 4.4 Stakeholder Register

| Name | Position | Role | Contact | Requirements | Expectations | Influence | Classification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Team | Development Team | Responsible for planning, designing, developing, testing, and documenting the GoDrive Rental system. | Team meetings, email, Trello, GitHub, and project communication channels | Clear project requirements, defined tasks, necessary resources, technical guidance, and regular feedback. | Complete the project within the planned scope and time while delivering a functional and user-friendly system. | High | Manage Closely |

The register above reflects the core project-team entry maintained in the project's stakeholder documentation; Administrators, Vehicle Owners, and Customers are further profiled in the power/interest mapping and impact-of-people tables above.

# 5. SWOT Analysis

A SWOT analysis was conducted from two perspectives: the project/technical perspective (from the Project Charter) and the business perspective (from the Business Analysis).

## 5.1 Project/Technical Perspective

### Strengths

- Centralized rental platform: GoDrive Rental provides a single platform where customers can search, compare, and rent vehicles while vehicle owners can manage their listings.

- User-friendly booking process: Customers can easily search vehicles, select rental dates, book vehicles, and manage bookings online.

- Improved vehicle utilization: Vehicle owners can generate income by renting unused vehicles through the platform.

- Vehicle verification system: Admin approval of vehicle owners and listings increases customer trust and safety.

### Weaknesses

- Limited initial vehicle availability: As a new platform, the system had fewer registered vehicles compared to established rental companies.

- Initial development and maintenance costs: Building, hosting, and maintaining the platform required financial and technical resources.

- Limited brand recognition: As a new service, gaining customer trust and market awareness may take time.

- Requires continuous technical support: The system needs regular updates, security improvements, and bug fixes.

### Opportunities

- Growing demand for online rental services: More customers prefer digital platforms for convenient travel planning and vehicle booking.

- Expansion into different locations: GoDrive Rental can expand services to more cities and tourist destinations.

- Partnership opportunities: The platform can collaborate with hotels, travel agencies, and tourism companies to attract more customers.

- Mobile application development: A future mobile app can improve accessibility and customer engagement.

### Threats

- Changes in regulations: Government policies related to transportation, insurance, and vehicle rentals may affect operations.

- Data privacy concerns: Security breaches could damage customer trust and reputation.

- Economic changes: Changes in fuel prices, vehicle costs, or economic conditions may influence rental demand.

## 5.2 Business Perspective

### Strengths

- Low overhead, since the business does not need to own a vehicle fleet and instead connects existing owners with renters.

- Local market focus builds trust compared with generic global platforms.

- A transparent, verified booking process is a differentiator in a market accustomed to informal rentals.

### Weaknesses

- New brand with no market recognition yet.

- Small team with limited capital for marketing.

- Not yet proven at scale.

- Revenue depends on both sides of the market owners and renters adopting simultaneously.

### Opportunities

- Rising domestic tourism and travel in Nepal.

- Increasing comfort with digital payments.

- Potential to partner with hotels, travel agencies, and trekking companies for bundled offerings.

- Possible expansion beyond Kathmandu Valley to other cities.

### Threats

- Established informal rental networks based on personal trust and relationships.

- Potential new entrants with more funding.

- Regulatory uncertainty around ride/rental platforms.

- Customer hesitation to pay online in advance.

# 6. Business Environment Analysis

In addition to the project-level PACT and SWOT analyses in Sections 4 and 5, the business team conducted a business-oriented PACT and a PEST analysis to evaluate the broader commercial and macro-environmental factors affecting GoDrive Rental.

## 6.1 PACT Analysis (Business Perspective)

| Dimension | GoRental Business Perspective |
| --- | --- |
| People | Renters (customers generating revenue through bookings); vehicle owners (suppliers the business only works if enough owners list vehicles); potential investors/stakeholders evaluating the business for funding or partnership; support/operations staff handling verification and customer service. |
| Activities | Acquiring vehicle owners to list their vehicles (supply-side growth); acquiring renters through marketing and word-of-mouth (demand-side growth); processing bookings and collecting commission/advance fees; verifying bookings and resolving disputes; building partnerships with hotels/travel agencies for referral revenue. |
| Context | A travel and tourism market with seasonal peaks; a population increasingly comfortable with mobile/digital services; a market historically reliant on informal, relationship-based vehicle rental; price-sensitive customers who compare against traditional phone-based rental options. |
| Technology | The website/platform is the storefront its reliability directly affects revenue and trust; digital payments (eSewa) reduce cash-handling friction and speed up transactions; data collected (bookings, popular destinations, repeat customers) becomes a business asset for future decisions. |

## 6.2 PEST Analysis

| Factor | GoRental Business Perspective |
| --- | --- |
| Political | Government policy on ride-sharing/rental platform regulation could require licensing or compliance costs; tax treatment of platform commission revenue; import duties/policies affecting vehicle availability and pricing in Nepal. |
| Economic | Overall economic growth or downturn directly affects discretionary travel spending; fuel price volatility affects both rental pricing and customer demand; foreign tourist arrivals, a key revenue driver, are sensitive to Nepal's broader economic and political stability. |
| Social | Growing preference for convenience and transparency over traditional phone-call bookings; trust is a major social barrier, as Nepali consumers are still building confidence in paying online before receiving a service; younger, urban demographics are more likely to adopt the platform first, requiring a go-to-market strategy targeting them initially. |
| Technological | Rising smartphone penetration expands the addressable market; digital wallets like eSewa becoming mainstream reduces a major adoption barrier; low-cost cloud hosting allows the business to start lean and scale costs with actual revenue, rather than needing large upfront infrastructure investment. |

# 7. Risk Management

Risks to GoDrive Rental were categorized as known risks, which were anticipated and planned for from the outset, and unknown risks, which represent lower-probability or harder-to-predict events for which contingency plans were nonetheless prepared.

## 7.1 Known Risks

| Risk | Contingency Plan |
| --- | --- |
| Low customer trust in prepaying online before service delivery | Transparent refund/cancellation policy, verified-account system, small advance (5%) rather than full payment upfront. |
| Dependence on eSewa as the sole payment partner | Offer a manual payment fallback so the business does not fully halt if eSewa has downtime. |
| Vehicle owners unwilling to list without guaranteed bookings | Offer free featured listings initially to build supply before charging listing fees. |
| Seasonal demand fluctuation (tourist season vs. off-season) | Diversify target customers locals, students, and business travelers, not just tourists. |
| Price competition from informal/phone-based rental networks | Differentiate through convenience, transparency, and verified reviews rather than competing purely on price. |
| Vehicle damage or disputes between renter and owner | Clear rental policy defining responsibility and inspection process. |
| Cash flow risk from low early adoption | Start with low fixed costs (free-tier hosting) to minimize burn before revenue is proven. |

## 7.2 Unknown Risks

| Risk | Contingency Plan |
| --- | --- |
| New government regulation on vehicle rental or digital payments in Nepal | Maintain flexibility in commission/fee structure to adapt without rebuilding the business model. |
| A larger competitor (e.g., an established ride-hailing company) entering vehicle rental | Build brand loyalty early through good customer service and local trust. |
| Economic downturn reducing discretionary travel spending | Keep operating costs low and scalable; avoid large fixed commitments such as large fleet ownership. |
| Reputational damage from a single bad customer experience going viral on social media | Have a responsive customer support process and a public complaint-resolution policy ready. |
| Payment partner (eSewa) changing fee structure or terms | Avoid over-reliance on one partner; plan to add alternative payment options as the business grows. |

# 8. Budget and Financial Analysis

The GoDrive Rental budget separates one-time and setup costs (direct and indirect costs) from the platform's ongoing monthly revenue and expenditure once operational. All figures are stated in Nepalese Rupees (NPR).

## 8.1 Direct Costs

| Item | Cost (NPR) |
| --- | --- |
| Domain name (1 year) | 2,000 |
| Hosting (Render/Railway, 12 months) | 18,000 |
| Database hosting (12 months) | 6,000 |
| SSL certificate | 1,500 |
| eSewa merchant setup | 1,000 |
| Developer/team labor | 50,000 |
| Subtotal (Direct Cost) | 78,500 |

## 8.2 Indirect Costs

| Item | Cost (NPR) |
| --- | --- |
| Internet and electricity (development period) | 5,000 |
| Software/tools/licenses | 3,000 |
| Marketing materials | 8,000 |
| Training/onboarding | 2,000 |
| Subtotal (Indirect Cost) | 18,000 |

Total Estimated Cost (Direct + Indirect): NPR 96,500.

## 8.3 Revenue Streams (Estimated Monthly)

| Revenue Stream | Estimated Monthly (NPR) |
| --- | --- |
| Booking commission (10% of bookings) | 15,000 |
| Advance fee retention (5% non-refundable cases) | 3,000 |
| Featured listing fees | 2,000 |
| Advertisements | 2,500 |
| Total Monthly Revenue (Estimated) | 22,500 |

## 8.4 Monthly Expenditure

| Expenditure Item | Monthly (NPR) |
| --- | --- |
| Hosting and database | 1,500 |
| eSewa transaction fees | 1,000 |
| Maintenance and support | 3,000 |
| Marketing | 2,000 |
| Total Monthly Expenditure | 7,500 |

## 8.5 Benefits Realization

| Type | Category | Description |
| --- | --- | --- |
| Tangible | Measurable | Bookings/month, revenue growth, user growth. |
| Intangible | Non-measurable | Brand trust, customer satisfaction, market digitization. |

# 9. Procurement Plan

## 9.1 Purpose and Objectives

The procurement plan identifies the tools, services, third-party integrations, and human resources required to build and launch the GoDrive Rental platform, and defines how each was sourced, evaluated, and scheduled. It complements the Agile Cost Estimation (see Section 8) by specifying what the budgeted amounts were spent on.

- Ensure every tool, API, and resource needed for the Agile sprints (User Authentication, Vehicle Listing, Booking, and supporting phases) was identified before development started.

- Select vendors and services that are cost-appropriate for an academic project while remaining realistic for Nepal's market (e.g., local payment gateways).

- Sequence procurement so that lead-time items (e.g., merchant account approval) did not block development.

- Keep procurement transparent and auditable for academic evaluation every cost item is traceable to a sprint and a justification.

## 9.2 Scope of Procurement

Procurement covered four categories relevant to the project: software and design tools (e.g., Figma, IDEs, version control); infrastructure and hosting (cloud hosting, domain, SSL); third-party services and APIs (payment gateway, SMS gateway); and human resources and professional services (development, QA, legal/compliance consultation). Hardware beyond basic testing devices, office premises, and long-term commercial-scale infrastructure were considered out of scope, since this was an academic-stage build rather than a funded commercial launch.

## 9.3 Procurement Items

| Item / Service | Category | Procurement Method | Source / Vendor | Est. Cost (NPR) | Justification |
| --- | --- | --- | --- | --- | --- |
| UI/UX Design Tool (Figma) | Software (Subscription) | Direct online subscription | Figma Inc. | 3,000-5,000 | Needed for wireframes/prototypes during the design sprint. |
| Cloud Hosting & Servers | Infrastructure (Subscription) | Pay-as-you-go cloud plan | AWS / DigitalOcean / Vianet Cloud | 8,000-15,000 | Hosts backend, database, and static assets for testing and deployment. |
| Domain Name (.com / .com.np) | Infrastructure (One-time/Annual) | Direct purchase from registrar | Mercantile Communications / Namecheap | 1,500-3,000 | Required for branding and public access to the platform. |
| Payment Gateway Integration (eSewa) | Third-Party Service | Merchant registration & API agreement | eSewa (F1Soft) | 0-merchant fee (per-transaction %) | Enables online booking payments the dominant local gateway. |
| Version Control & CI Tools | Software | Free tier / open-source | GitHub / GitLab | 0 | Source code management and collaboration for the development team. |
| Testing Devices (Android/iOS) | Hardware | Purchase or short-term rental | Local electronics vendor | 10,000-20,000 (rental) / higher if purchased | Cross-device testing for responsive UI and booking flow. |
| Development Team (Frontend/Backend/DB) | Human Resource | Contract / freelance engagement | Freelanced developers or student team | As per cost estimation sheet | Core build effort across all sprints (see Section 8, Budget). |
| QA/Testing Resource | Human Resource | Contract / in-house | Freelance QA tester or team member | As per cost estimation sheet | Functional, security, and performance testing before launch. |
| Legal/Compliance Consultation | Professional Service | One-time consultation | Local legal consultant | 5,000-10,000 (if pursued commercially) | Terms of service, privacy policy, and business registration guidance. |
| Documentation & Training Materials | Software/Service | Free tier tools | Google Docs / Canva | 0-2,000 | Producing user manuals and onboarding/training content. |

Note: Development team and QA costs reference the Agile Cost Estimation sheet in Section 8 rather than repeating fixed figures here, since those are effort-based (time × rate) rather than one-time purchases.

## 9.4 Procurement Methods

- Direct purchase: one-time items such as domain registration.

- Subscription: recurring tools like Figma or cloud hosting, billed monthly/annually.

- Pay-per-use: SMS gateway and payment gateway transaction fees, scaling with actual usage.

- Free/open-source: used wherever functionality is equivalent (GitHub, Let's Encrypt), to minimize academic-project spend.

- Contract/freelance engagement: for development and QA effort, where not performed by the student team directly.

## 9.5 Vendor Selection Criteria

Where more than one vendor could fulfill a need, such as hosting or the payment gateway, the following criteria guided selection:

| Criterion | Description | Weight |
| --- | --- | --- |
| Cost / Affordability | Fits within the project's limited academic budget; free or low-cost tiers preferred where functionality is equivalent. | High |
| Local relevance | Payment gateway and SMS providers must support Nepal (e.g., eSewa, Khalti, Sparrow SMS) rather than global-only services. | High |
| Documentation & API support | Well-documented APIs and an active developer community reduce integration time and risk. | Medium |
| Reliability / uptime | Hosting and payment providers should have a credible track record, since booking and payment are core features. | High |
| Ease of integration | Compatibility with the chosen tech stack (e.g., REST APIs, SDKs) to avoid custom workaround development. | Medium |
| Scalability | Ability to upgrade the plan later if the platform grows beyond the academic prototype stage. | Low–Medium |

## 9.6 Procurement Timeline

Procurement was sequenced to align with the Agile sprints defined in the Cost Estimation sheet, so that lead-time-sensitive items, such as payment gateway merchant approval, were started early enough not to block later sprints.

| Sprint | Procurement Activity | Timing |
| --- | --- | --- |
| Sprint 0 | Register domain, set up hosting account, subscribe to Figma, set up GitHub repository | Days 1–5 (before/parallel to Requirement Gathering) |
| Sprint 1–2 | Confirm development environment tools/licenses; no new procurement typically needed (mostly open-source) | Parallel to Auth & Vehicle Listing sprints |
| Sprint 3 | Register as eSewa merchant, obtain API sandbox/live keys, subscribe to SMS gateway | Start of Booking sprint (lead time — merchant approval can take several days) |
| Sprint 4–5 | Procure/rent testing devices for QA across screen sizes and OS versions | Before Testing & QA sprint begins |
| Sprint 6 | Finalize production hosting plan, purchase/renew SSL certificate, configure production domain | Before Deployment & Launch |
| Sprint 7 | Procure documentation/training tools if not already available | Before Documentation & Training phase |

## 9.7 Roles and Responsibilities

| Role | Responsibility in Procurement |
| --- | --- |
| Project Lead / Student Researcher | Owns final procurement decisions, approves budget allocation, signs up for accounts/subscriptions. |
| Supervisor / Academic Advisor | Reviews and approves the procurement plan and budget assumptions before execution. |
| Developer(s) | Recommends specific tools/APIs based on technical fit; sets up and tests integrations after procurement. |
| QA/Tester | Specifies testing device/tool requirements ahead of the QA sprint. |

## 9.8 Risk Considerations

- Payment gateway merchant approval delays: mitigated by starting eSewa registration at the beginning of Sprint 3, not when integration coding started.

- Vendor pricing changes: mitigated by preferring free-tier/open-source tools during the academic build phase.

- Tool/license expiry mid-project: mitigated by confirming subscription renewal dates against the project timeline before purchase.

- Over-procurement: mitigated by only procuring paid services when a free/open-source alternative was genuinely insufficient.

# 10. Project Closure and Conclusion

## 10.1 Completion Summary

The GoDrive Rental project was completed within its planned academic timeline, from the expected start date of 6 July 2026 through the expected completion date of 15 August 2026, following the five-phase Agile schedule set out in the Statement of Work: Planning, Core Build, Payments and Admin, Polish and Content, and Deployment and Handover. All deliverables identified in the Statement of Work, the public-facing website, vehicle browsing and search, user accounts, the booking system, eSewa payment integration, the staff admin dashboard, the Django admin panel, responsive design, and deployment to a live public URL were delivered and verified against the acceptance criteria defined in Section 3.7.

## 10.2 Outcomes Against Objectives

- Customers can search, compare, and book vehicles online without phone-based coordination, directly addressing the business need identified in Section 1.2.

- Pricing is transparent and automatically calculated based on rental duration and self-drive/driver choice.

- Bookings are secured through a 5% advance payment via eSewa, reducing the risk of no-shows.

- Staff can verify and manage bookings through the admin dashboard without requiring direct database access.

- The platform was deployed to a publicly accessible URL on Render.com with a PostgreSQL database, fulfilling the project's core delivery objective.

## 10.3 Recommendations for Future Phases

Building on the completed MVP, the project team's Phase 2 roadmap identified as out of scope for this delivery includes a native mobile application, live GPS tracking, insurance add-ons, loyalty programs, multi-language support, and driver-included rental options. Continued attention to the risks documented in Section 7, particularly customer trust in online prepayment and dependence on a single payment partner, will remain important as the platform scales beyond its academic-stage build.

## 10.4 Closing Statement

This report consolidates the Project Charter, Statement of Work, stakeholder analysis, business analysis, budget, and procurement plan produced over the course of the GoDrive Rental project, and is submitted as the final project documentation by Priyanshu Khanal, Shobhit Devkota, and Sanjiv Dahal under the supervision of Project Manager Sandhya Paudel and the Model Institute of Technology.